**Meeting - Banking software**

Starting Date- 16 February

**Step 1-Planning (first sub task)**

* Collect the information
  + User requirements (user stories)
  + Function will be performed like
    - Create account
    - Withdraw money
    - Deposit money
    - Transfer money
    - Show bank details
  + Discuss about test cases
* Distribute roles
  + Vashali, Niracha – gather user requirements
    - Discuss about user stories
    - create account and branches on GitHub

Feedback –18 February (virtual meeting)

Complete user stories

Discussion on designing

Starting Date- 19 march

**Step 2- software design- Niracha, vashali**

1. Work on two pages
   * Login page
   * Create account

* Prototype design (UML design)-- Vashali, Niracha
  + - discuss figma

Date - 22 February

* + Show software design (Figma)

Start working on create web pages using React

Date – 1 march

* + Create web pages (Login and create account pages)

Feedback - put more details in create account page

Discuss about development-

Starting Date- 11 March

**Step-3 development**  - Michael

* + Link with database
  + Programming

Starting Date- 15 March

**Step-4 Testing -**

* + Create test case(excel) and test

**Step-5 Maintenace/review**

* Fix errors or problem facing while testing

Date 15 March

**Step 1 planning**

**Step 2- software design-**

1. Work on rest pages
   * Deposit money
   * Withdraw money
   * Transfer money
   * Show Account details

* Prototype design(UML design)-- Vashali, Niracha
  + - discuss figma

Date - 16 march

* + Show software design (Figma)

Start working on create web pages using React

Date – 17 March

* + Create web pages (withdraw, deposit, show account details and transfer money pages)

Discuss about development-

Starting Date- 20 March

**Step-3 development**

* + Link with database
  + Programming

Starting Date- 24 march

**Step-4 Testing**

* + Create test case(excel) and test

**Step-5 Maintenace/review**

* Fix errors or problem facing while testing